Project Planning Phase

Planning Logic - Metro Ticket Generating System in ServiceNow

Agile Planning Concepts

| Concept | Meaning in this Project | Effort Scale |
| --- | --- | --- |
| Sprint | A fixed period in which the team completes a defined set of planned stories/tasks. | - |
| Epic | A large functional requirement that is too broad for one small task and is broken into multiple user stories. | - |
| Story | A smaller task or user-centered requirement that contributes to an Epic. | - |
| Story Point | A relative effort estimate. This project uses the same Fibonacci-style scale shown in the planning logic: 1, 2, 3, and 5. | 1 Very Easy / 2 Normal / 3 Moderate / 5 Difficult |

Project Sprint Logic

The project is organized into four sprints that follow the actual development flow already documented for the system: Form & Catalog Setup -> Backend Logic & Automation -> QR / Portal Experience -> Testing, Security & Deployment.

Sprint-1 - Catalog & Form Setup

| Story | Task | Points |
| --- | --- | --- |
| USN-1 | Create Metro Ticket Catalog Item | 3 |
| USN-2 | Configure Source, Destination, Passenger Type and Ticket Count variables | 3 |
| USN-3 | Configure UI Policies / basic Catalog Client Scripts | 3 |

Total Story Points in Sprint-1: 9

Sprint-2 - Fare Logic, Flow & Data

| Story | Task | Points |
| --- | --- | --- |
| USN-4 | Implement fare and station mapping logic | 5 |
| USN-5 | Build Flow Designer automation | 5 |
| USN-6 | Create Metro Database custom table and variable mapping | 3 |
| USN-7 | Create / maintain Request and RITM processing | 2 |

Total Story Points in Sprint-2: 15

Sprint-3 - QR, Portal & Access

| Story | Task | Points |
| --- | --- | --- |
| USN-8 | Implement QR-based digital ticket | 5 |
| USN-9 | Implement Service Portal widget / spModal ticket display | 3 |
| USN-10 | Configure request tracking and ticket visibility | 2 |
| USN-11 | Configure roles and ACL access | 3 |

Total Story Points in Sprint-3: 13

Sprint-4 - Testing, Debugging & Deployment

| Story | Task | Points |
| --- | --- | --- |
| USN-12 | Test fare calculations and variable-to-field mappings | 3 |
| USN-13 | Use Flow Execution Details to debug workflow failures | 2 |
| USN-14 | Perform QR / portal compatibility testing | 3 |
| USN-15 | Perform UAT and role/security testing | 3 |
| USN-16 | Prepare deployment / recreation documentation for a new PDI | 5 |

Total Story Points in Sprint-4: 16

Velocity Calculation

• Sprint-1 = 9 story points

• Sprint-2 = 15 story points

• Sprint-3 = 13 story points

• Sprint-4 = 16 story points

• Total Story Points = 53

• Number of Sprints = 4

• Average Velocity = Total Story Points / Number of Sprints = 53 / 4 = 13.25 story points per sprint

Planning Note: Exact historical sprint dates and individual team-member assignments were not supplied in the project material, so this planning document focuses on the sprint logic, backlog structure, story-point estimation, and velocity calculation.