Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 29 September 2026 |
| --- | --- |
| Project Name | Metro Ticket Generating System in ServiceNow |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Catalog & Form Setup | USN-1 | Create Metro Ticket Catalog Item | 3 | High | Project Team |
| Sprint-1 | Catalog & Form Setup | USN-2 | Configure Source, Destination, Passenger Type and Ticket Count variables | 3 | High | Project Team |
| Sprint-1 | Catalog & Form Setup | USN-3 | Configure UI Policies / basic Catalog Client Scripts | 3 | High | Project Team |
| Sprint-2 | Fare Logic, Flow & Data | USN-4 | Implement fare and station mapping logic | 5 | High | Project Team |
| Sprint-2 | Fare Logic, Flow & Data | USN-5 | Build Flow Designer automation | 5 | High | Project Team |
| Sprint-2 | Fare Logic, Flow & Data | USN-6 | Create Metro Database custom table and variable mapping | 3 | High | Project Team |
| Sprint-2 | Fare Logic, Flow & Data | USN-7 | Create / maintain Request and RITM processing | 2 | Medium | Project Team |
| Sprint-3 | QR, Portal & Access | USN-8 | Implement QR-based digital ticket | 5 | High | Project Team |
| Sprint-3 | QR, Portal & Access | USN-9 | Implement Service Portal widget / spModal ticket display | 3 | High | Project Team |
| Sprint-3 | QR, Portal & Access | USN-10 | Configure request tracking and ticket visibility | 2 | Medium | Project Team |
| Sprint-3 | QR, Portal & Access | USN-11 | Configure roles and ACL access | 3 | High | Project Team |
| Sprint-4 | Testing, Debugging & Deployment | USN-12 | Test fare calculations and variable-to-field mappings | 3 | High | Project Team |
| Sprint-4 | Testing, Debugging & Deployment | USN-13 | Use Flow Execution Details to debug workflow failures | 2 | Medium | Project Team |
| Sprint-4 | Testing, Debugging & Deployment | USN-14 | Perform QR / portal compatibility testing | 3 | High | Project Team |
| Sprint-4 | Testing, Debugging & Deployment | USN-15 | Perform UAT and role/security testing | 3 | High | Project Team |
| Sprint-4 | Testing, Debugging & Deployment | USN-16 | Prepare deployment / recreation documentation for a new PDI | 5 | High | Project Team |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start | Sprint End (Planned) | Story Points Completed | Release Status |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | 5 Days | Day 1 | Day 5 | 9 | Completed |
| Sprint-2 | 15 | 5 Days | Day 6 | Day 10 | 15 | Completed |
| Sprint-3 | 13 | 5 Days | Day 11 | Day 15 | 13 | Completed |
| Sprint-4 | 16 | 5 Days | Day 16 | Day 20 | 16 | Completed |

Velocity

Total completed story points = 53. Number of sprints = 4. Average team velocity = 53 / 4 = 13.25 story points per sprint.

Burndown Chart

The burndown chart shows the remaining story points after each completed sprint. Because the project material did not provide exact historical calendar dates, the tracker uses a relative 20-day schedule (four 5-day sprints) while preserving the sprint sequence and completed work structure.

Sprint Release Summary

| Sprint | Release Outcome |
| --- | --- |
| Sprint-1 | Catalog item and booking-form foundation completed. |
| Sprint-2 | Fare logic, Flow Designer, RITM/request processing, and Metro Database mapping completed. |
| Sprint-3 | QR ticket, Service Portal display, request visibility, roles and ACL configuration completed. |
| Sprint-4 | Fare/variable debugging, flow diagnostics, QR testing, UAT, security testing, and deployment documentation completed. |